## Slide 1
Design specification requirement document
Week 2
Week 3
Week 4
Week 5
Anas Fouad
EGBOSI Sopuru
KUSI David
ADEWOLE Oluwanifemi
DARA Victor
MAKAZI Nelson
Work Plan
Week 6
week 7
Design specification requirement document
Design specification requirement document
Design specification requirement document
Design specification requirement document
Design specification requirement document
Send SRS document
Frontend Design :
Home Page (Search Bar)
Login Page Sign up Page
Profile Page
Advanced Searching and Filtering
Add Menu feature
- Post a Job Page
- Finalizing the frontend for prototype
Set up group’s GitHub/ Preliminary research
Backend Design: User Registration
Backend Design: Email verification
Backend Design: Job posting and Filtering API
Backend Design: Application handling API
Preliminary Research
Frontend Design :
User dashboard
Frontend Design : User dashboard
Frontend Design :
Job listing
Frontend Design :
Job listing
Documented minute/ Preliminary research
Documentation and Report
Documentation and Report
Database Design
Database Design
Preliminary research
Documentation and Report
Documentation and Report
Database Design
Database Design
Preliminary research
Backend Design :
User registration& email registration
Backend Design:
Login API
Backend Design: Role-based access control (RBAC)
Backend Design: Job Status update